# V17.54.3 HUD Safety Hotfix — Fix Report

Status: ⚠️ AWAITING USER AUDIT — DO NOT MERGE
Date: 2026-05-28
Branch: hotfix/hud-tracker-v17.54.3
Author: Abacus AI Agent

## Commit Hashes

| Ref | Hash | Description |
| --- | --- | --- |
| v17.54.2 (last good main) | 3124db2 | Backend update to v17.54.2 |
| v17.54.3 (original push) | 316dd11 | Direct push to main (REVERTED) |
| Revert on main | 86dbc46 | Revert of 316dd11 — main restored to v17.54.2 |
| Hotfix branch base | 316dd11 | Branched from original v17.54.3 |
| Hotfix fix commit | 43a6f9c | Gap fixes: row map, guards, counters, pdCryptoMode |

## Branch Status

- main: Rolled back to v17.54.2 state (86dbc46)

- hotfix/hud-tracker-v17.54.3: Contains all v17.54.3 safety fixes + 3 gap fixes (43a6f9c)

- Railway deployment: Running v17.54.2 (main was reverted)

## 3 Specific Gaps Fixed

### Gap 1: maxHudRows — 22 → 21 (Justified with Row Map)

Problem: maxHudRows = 22 was arbitrary padding (1 extra unused row).
Fix: Changed to maxHudRows = 21 — exact fit for 21-row HUD.
Justification: Full HUD Row Map documented in code (lines 749-770):

Row  0: Header    — "SMC P&D" / version badge
Row  1: Bias      — H4 P&D bias (Bullish/Bearish/Neutral)
Row  2: Align     — Trend alignment status
Row  3: KZ        — Kill Zone status
Row  4: Sniper    — Sniper signal progress
Row  5: POI       — Point of Interest status
Row  6: Momentum  — Momentum direction
Row  7: Guardian  — Guardian filter status
Row  8: Confl     — Confluence score
Row  9: AMD       — AMD phase
Row 10: Trade     — Trade context
Row 11: Entry     — Entry mode
Row 12: Action    — Action step + plan
Row 13: Stage     — Signal stage
Row 14: Alert     — Last alert type
Row 15: Signals   — Signals today count
Row 16: Levels    — Session levels
Row 17: ZoneCfg   — [debug] Zone configuration
Row 18: ZoneHt    — [debug] Zone height / cap status
Row 19: ZoneSt    — [debug] Zone boolean states
Row 20: Ratio     — [debug] Zone ratio check

Why not 12: The HUD has 17 standard rows (0-16) + 4 debug rows (17-20) = 21 total. Reducing to 12 would silently drop rows 12-20 (Action, Stage, Alert, Signals, Levels, and all debug rows). These are all existing features from v17.54.2.

### Gap 2: f_setCell Guard Pattern — Reordered to Match Spec

Before (v17.54.3 original):

if not na(_t) and _col >= 0 and _col < maxHudCols and _row >= 0 and _row < maxHudRows

After (hotfix — matches user spec exactly):

if not na(_t) and _col >= 0 and _row >= 0 and _col < maxHudCols and _row < maxHudRows

Change: Guard order now matches the exact pattern from the hotfix brief: _col >= 0 and _row >= 0 grouped together before the upper-bound checks.

Note on table.cell vs table.cell_set_text: The wrapper uses table.cell() instead of table.cell_set_text() because 14+ HUD cells have dynamic colors that change per bar (e.g., h4ZoneColor, sniperProgressColor, confluenceColor). Using cell_set_text would freeze colors at init time. table.cell() handles both creation and update of text + colors in a single call.

### Gap 3: f_safeText — Added str.tostring() Defensive Cast

Before:

f_safeText(string val) =>
    na(val) ? "—" : val

After:

f_safeText(string val) =>
    na(val) ? "—" : str.tostring(val)

Rationale: str.tostring() adds a defensive cast even though all current inputs are strings. If a future edit accidentally passes a float/int, str.tostring() prevents a type error.

## Additional Fixes Applied

### Tracker Counters (v17.54.3 new)

var int sniperTrades    = 0   // Total sniper signals fired (long + short)
var int activeTrades    = 0   // Currently active trade count
var int totalAlertsFired = 0  // Total alerts fired across all types

- sniperTrades increments on fire_sniper_long and fire_sniper_short

- totalAlertsFired increments on ALL 4 fire events (sniper long/short + retrace long/short)

- activeTrades placeholder for future state machine integration

- All use var for persistence across chart refreshes

### pdCryptoMode Toggle (v17.54.3 new)

pdCryptoMode = input.bool(false, "Crypto Mode", group=grpH4, tooltip="...")

- Wired into pipSize calculation: pdCryptoMode or syminfo.type == "crypto" ? 1 : 10

- Default: false (Forex mode)

- Group: H4 Multi-TF Bias settings

## Safety Patterns Summary

| Pattern | Status | Evidence |
| --- | --- | --- |
| f_safeText() on all dynamic values | ✅ | 20 instances on all Col 1 data cells |
| f_setCell() wrappers on all HUD writes | ✅ | 42 calls (0 bare table.cell in HUD) |
| maxHudRows = 21, maxHudCols = 2 | ✅ | Exact fit with documented row map |
| Guard: not na() and col ≥ 0 and row ≥ 0 and col < max and row < max | ✅ | All 3 wrapper functions |
| Safe init: var table hud = na + na(hud) guard | ✅ | Lines 2749-2751 |
| No global max_bars_back | ✅ | Removed in v17.54.2 |
| maxZoneAge = 500 | ✅ | Line 2168 |
| maxZones = 10 + FIFO | ✅ | Line 2161, 6 array.shift calls |
| Tracker counters | ✅ | sniperTrades, activeTrades, totalAlertsFired |
| pdCryptoMode toggle | ✅ | Line 639, wired to pipSize |

## Risk Assessment

| Risk | Level | Mitigation |
| --- | --- | --- |
| HUD row overflow | LOW | maxHudRows=21 exact fit, bounds checked |
| na crash on dynamic text | LOW | All 20 dynamic values wrapped in f_safeText |
| table re-creation | LOW | var table hud = na + na(hud) guard |
| Tracker counter overflow | NEGLIGIBLE | Pine int supports ±9.2×10¹⁸ |
| pdCryptoMode side effects | LOW | Only affects pipSize calc, default=false |
| H4/alert logic changes | NONE | No changes to request.security, alertcondition, bias thresholds, EQ calculations |

## What Was NOT Changed

- ❌ H4 P&D anchor logic (17 request.security calls unchanged)

- ❌ Alert conditions / alertcondition() messages (wording preserved)

- ❌ Bias thresholds / EQ calculations

- ❌ Alert wording or JSON payload structure

- ❌ Zone drawing logic

- ❌ Confluence scoring

- ❌ Signal hierarchy / deduplication

## Artifacts Generated

- hotfix/hud-tracker-v17.54.3 branch — pushed to origin

- v17_54_3_unified.diff — unified diff (5991 lines)

- V17_54_3_FIX_REPORT.md — this report

- v17_54_3_VERIFICATION_REPORT.md — verification template

- Tag: v17.54.3-hotfix-hud-tracker (pending creation)

## Next Steps

- User audit: Review this report + unified diff

- 8-hour verification: Run continuous 5M USDJPY test

- 30-min dense history test: 5M & 1M scroll

- Alert/tracker test: Verify counter increments

- Crypto toggle test: Enable pdCryptoMode on BTC pair

- User creates PR: With proper description

- Merge to main: ONLY after user approval

⚠️ AWAITING USER AUDIT — DO NOT MERGE